# WEEK-3 PROJECT REPORT

## Title

Smart Campus Assistance – Combining Navigation and Chatbot Intelligence

## Weekly Summary

In Week-3, our focus shifted from just building separate systems (pathfinding agent and chatbot) to bringing them closer together. After having two working prototypes — one for AI-based navigation and another for smart chatbot responses — we started exploring how these systems can complement each other.

The aim this week was to connect the strengths of both projects:
- The graph-based navigation model ensures efficient routes inside campus.
- The chatbot provides a friendly conversational interface and quick information retrieval.

By working on integration, we’re moving closer to a complete “Campus Assistant” solution.

## Activities Completed

1. Reviewed Week-1 & Week-2 Work
   - Re-checked BFS, DFS, UCS, and A* algorithms for accuracy.
   - Validated chatbot responses with sample student queries.

2. Identified Integration Points
   - Decided that the chatbot will act as the “front-end” where students type queries.
   - Navigation agent will run in the “back-end” to calculate shortest/alternative paths.

3. Prototype Design
   - Drafted the architecture:
     User → Chatbot → Query Understanding → (i) Database for info OR (ii) Navigation Engine for pathfinding.
   - Designed simple interaction flow (e.g., “Where is the library?” → Chatbot calls navigation engine → Shows route).

4. Database Expansion
   - Added more building details (office hours, departments, common services).
   - Linked building names with their graph nodes for smooth routing.

5. Testing Phase 1
   - Ran small tests where chatbot queries like “Guide me to Hostel A” were successfully answered with both route steps and building info.
   - Compared efficiency: Chatbot handled natural queries well; pathfinding agent ensured optimal routes.

## Challenges Faced

- Translating natural language queries (chatbot input) into graph node identifiers (navigation model).
- Synchronizing two systems built with different tools (Rasa/Dialogflow for chatbot vs Python graph algorithms).
- Managing ambiguous queries (e.g., “Take me to office” → which office?).

## Key Learnings

- Integration is more challenging than building stand-alone systems.
- Clear mapping between chatbot intents and navigation graph is essential.
- User-centric testing reveals more real-world issues than algorithmic testing.

## Next Steps (Week-4 Plan)

- Refine NLP intents for better accuracy in query recognition.
- Implement a visualization module (map with highlighted routes).
- Conduct usability testing with a small group of students.
- Start preparing combined final documentation.

## Conclusion

Week-3 has been about bridging the gap between two strong ideas: an AI-powered navigation system and a chatbot-based guide. The integration prototype is promising — it shows how students can simply “chat” their queries and receive both directions and useful information instantly. With further refinement, this hybrid assistant can become a complete solution for smart campuses.